**Overseer’s Report**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Pleasant Township12484 SW 160th St. Rose HillKansas, 67133 |  |  | C:\Users\Phillip\AppData\Local\Microsoft\Windows\INetCache\Content.Word\untitled.png |

# **Monthly overview** April 2016

* Continue to retrieve data on road counters.
* Replaced 6 culverts on 180th from town to Hillwood.
* Replaced top boards on dump trailer.
* Replaced top boards and built gates for PT-1.
* Hauled a load of trash from ditches to the dump.
* Richard and Chris completed class A CDL test.
* Addition Roads are 100% complete re-rocked.
* Working on Mowing first pass.
* 180th rebuild in progress.

 **Totals for the month**

Materials to report: 3701.4 Tons

Labor hours to report: 485.92 Hours

**Equipment Status**

Cat 12M2 Grader: Serviceable (tires are weather checking)

Cat Backhoe: Serviceable (Waiting for bolt for backhoe)

John Deere 4816: Serviceable (Instrument panel inop)

International DuraStar: PT-1 Serviceable

International ProStar: PT-2 Serviceable

Sterling Dump Truck: PT-3 Serviceable

Ford F-250 PT-4 Serviceable

Freightliner M2 PT-5 Serviceable

Hamm Roller 3412: Serviceable

Diamond Mower Serviceable

**Graded Roads**

180th (# 2-3) April 1st

PC (# 5-6) April 8th

180th (# 1-3) April 11th

Indianola (# 6) April 11th

Tawokoni (# 3-4) April 11th

PC (# 4-6) April 25th

160th (# 3-4) April 25th

180th (# 2-4) April 25th

170th (# 3-6) April 25th

Meadowlark (# 6) April 28th

159th (# 1-3) April 28th

140th (# 2-3) April 28th

PC (# 2) April 28th

130th (# 3-5) April 28th

Hillwood (Addition) April 28th

Tawakoni (# 1-4) April 30th

120th (# 5-6) April 30th

146th (Addition) April 30th