**Overseer’s Report**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Pleasant Township  12484 SW 160th St. Rose Hill  Kansas, 67133 |  |  | C:\Users\Phillip\AppData\Local\Microsoft\Windows\INetCache\Content.Word\untitled.png |

# **Monthly overview** August 2016

* FEMA appeal meeting with butler county EM.
* Storm damage repairs.
* Mowing / Intersection clean up.
* Removed tree limps tossed in ditch off 160th # 1, 170th # 4, 130th # 5, and 120th # 6.
* Replaced missing stop sign at Tawakoni and 130th.
* Replaced Large culvers underneath road on PC # 4, 160th # 3, and CL # 2.
* Removed second abandoned trailer off of CL.

**Totals for the month**

Materials to report: 1593.36 Tons

Labor hours to report: 539.57 Hours

**Equipment Status**

Cat 12M2 Grader: Serviceable (Fuel low pressure malfunction)

Cat Backhoe: Serviceable

John Deere 4816: Serviceable (Instrument panel inop)

International DuraStar: PT-1 Serviceable

International ProStar: PT-2 Serviceable

Sterling Dump Truck: PT-3 Serviceable

Ford F-250 PT-4 Serviceable

Freightliner M2 PT-5 Serviceable

Hamm Roller 3412: Serviceable

Diamond Mower Serviceable

**Graded Roads**

160th (# 3) August 5th

Meadowlark (# 4,5,6) August 5th

180th (# 3,4) August 5th

Indianola (# 4) August 5th

PC (# 3,4,5) August 5th

170th (# 2,3) August 5th

Tawakoni (# 1,2,3) August 6th

140th (# 1,2) August 6th

159th (# 3) August 6th

Indianola (# 4) August 6th

Hillwood (Addition) August 9th

180th (# 1,2,3) August 9th

ML (# 6) August 16th

170th (# 2) August 16th

PC (# 5) August 16th

160th (# 3,4) August 18th

PC (# 5,6) August 18th

180th (# 1) August 18th

Indianola (# 4,5,6) August 19th

180th (# 4) August 19th

PC (# 4) August 19th

160th (# 1) August 19th

ML (# 1,2) August 19th

130th (# 3) August 19th

170th (# 5,6) August 20th

Tawakoni (#3,4,5,6) August 20th

180th (# 6) August 20th

140th (# 3,4) August 20th

159th (# 3) August 20th