**Overseer’s Report**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Pleasant Township12484 SW 160th St. Rose HillKansas, 67133 |  |  | C:\Users\Phillip\AppData\Local\Microsoft\Windows\INetCache\Content.Word\untitled.png |

# **Monthly overview** April 2017

* Replaced Culvert on PC # 4.
* Removal of dead trees in ditches across all of township.
* Mowing in progress.
* Load of trash hauled to dump.
* Received culvers ordered from Hizey
* Chip seal project prep.

 **Totals for the month**

Materials to report: 1753.77 Tons

Labor hours to report: 493.84 Hours

**Equipment Status**

Cat 160M3 Grader: Serviceable (Backup Camera inop)

Cat Backhoe: Serviceable

John Deere 4816: Serviceable (Instrument panel inop)

John Deere 135G: Serviceable

International DuraStar: PT-1 Serviceable

International ProStar: PT-2 Serviceable

Sterling Dump Truck: PT-3 Serviceable

Ford F-250 PT-4 Serviceable

Freightliner M2 PT-5 Serviceable

Hamm Roller 3412: Serviceable

Diamond Mower Serviceable

John Deere HX-15 Serviceable

**Graded Roads**

Indianola (#3 - 4) 4/6/2017

140th (#1 - 3) 4/6/2017

159th (#1 - 2) 4/6/2017

130th (#1 - 4) 4/6/2017

PC (#2 – 4) 4/6/2017

170th (#6) 4/6/2017

180th (#1 – 3) 4/7/2017

Meadowlark (#2 – 3, 5 - 6) 4/7/2017

170th (#2 - 6) 4/7/2017

159th (#1 – 3) 4/14/2017

160th (#3 – 6) 4/14/2017

PC (#2 – 6) 4/14/2017

140th (#1 - 3) 4/14/2017

130th (#3,5 – 6) 4/17/2017

120th (#5 - 6) 4/17/2017

140th (#5 - 6) 4/17/2017

Tawakoni (#1 - 4) 4/18/2017

144th (All Addition Roads) 4/18/2017

Ruth (All Addition Roads) 4/18/2017

Claassen (#3) 4/18/2017

156th (#3) 4/18/2017

158th (#3) 4/18/2017

170th (#2) 4/18/2017

159th (#3) 4/18/2017

SW QL (Addition) 4/18/2017

152nd (Addition) 4/18/2017

SW Thistle (Addition) 4/18/2017

Goldenrod (Addition) 4/18/2017

154th (Addition) 4/18/2017

Mullberry (#4) 4/18/2017

Indianola (#3 – 4) 4/27/2017

160th (#3 – 5) 4/27/2017

130th (#1) 4/27/2017

159th (#2) 4/27/2017