**Overseer’s Report**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Pleasant Township  12484 SW 160th St. Rose Hill  Kansas, 67133 |  |  | C:\Users\Phillip\AppData\Local\Microsoft\Windows\INetCache\Content.Word\untitled.png |

# **Monthly Overview March, 2019**

* Patched holes at 170th and City limits of Rose Hill and on 160th - 3
* Plowed off snow drifts
* Serviced PT3 oil filters and lubed
* Picked up and hauled off trash dump on 140th-4
* Replaced brake valve body on PT2 trailer
* Removed and reset Drive culverts on County line -3
* Pushed up Green waste pile

**Totals for the month**

Materials hauled by Township 1804.28 Tons Rock

Materials hauled by Contractors 0

Labor hours 292.43 Hours

Fuel Dispensed – Unleaded Gas 0 Gallons

Fuel Dispensed – Red Diesel 361.3 Gallons

Fuel Dispensed – Green Diesel 320.5 Gallons

**Equipment Status**

Cat 160M3 Grader: Serviceable

Cat Backhoe: Serviceable

John Deere 4816 Mower: Serviceable (Instrument panel inop)

John Deere 135G Excavator: Serviceable Ford F-250 PT-4 Serviceable

International DuraStar: PT-1 Serviceable Hamm Roller 3412: Serviceable

International ProStar: PT-2 Serviceable Diamond Mower Serviceable

Sterling Dump Truck: PT-3 Serviceable John Deere HX-15 Mower Serviceable

Freightliner M2 PT-5 Unserviceable (needs some brake work)

**Graded Roads**

140th (1-2-3-4-5-6) 3/1/2019

CL (1-2-3) 3/1/2019

Goldenrod 3/1/2019

Thistle 3/1/2019

CL (1-2-3) 3/5/2019

Blazing Meadows 3/5/2019

130th (1) 3/5/2019

160th (1) 3/5/2019

140th (1) 3/5/2019

160th (3-4-5-6) 3/6/2019

TAW (4-5-6 3/6/2019

155th off TAW 3/6/2019

IND (1-2-3) 3/8/2019

TAW (1-2-3) 3/8/2019

160th And ML Intersection 3/8/2019

PC (5-6) 3/15/2019

ML (6) 3/15/2019

180th (3-4) 3/15/2019

170th (3-4-5-6) 3/19/2019

180th (6) 3/19/2019

160th (3-4-5-6) 3/20/2019

Mulberry N and S 3/20/2019

ML (4-5) 3/20/2019

IND 4-5-6) 3/22/2019

TAW (1-2-3-4-5-6) 3/22/2018

120th (5-6) 3/22/2019

155th 3/22/2019

140th (2-3-4-5-6) 3/27/2019

130th (3-4-5) 3/31/2019

IND (2-3) 3/31/2019

ML (1-2-3) 3/31/2019

**Total Miles 68 + 8 Neighborhoods**