|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Pleasant Township  12484 SW 160th St. Rose Hill  Kansas, 67133 |  |  |  |

**Overseer’s Report**

# **Monthly Overview June, 2019**

● Rented a Sky Trim from Asplundh tree service cut trees on 140th-2, PC-3, 170th- 3 ML-5,6 picked up and hauled off for chip seal projects

● Graded, wet down and Rolled Hillwood Entrance

● Hand patched roads with millings

● Burned Green waste pile to make room for brush we had to haul off

**Totals for the month**

Materials hauled by Township 460.47 Tons Rock

Materials hauled by Contractors 0 Tons Rock

Cold Patch hauled 3.33 Tons

Labor hours 595.10 Hours

Fuel Dispensed – Unleaded Gas 27.50 Gallons

Fuel Dispensed – Red Diesel 910.96 Gallons

Fuel Dispensed – Green Diesel 437.30 Gallons

**Equipment Status**

Cat 160M3 Grader: Serviceable

Cat Backhoe: Serviceable

John Deere 4816 Mower: Serviceable (Instrument panel inop)

John Deere 135G Excavator: Serviceable

International DuraStar: PT-1 Serviceable

International ProStar: PT-2 Serviceable

Sterling Dump Truck: PT-3 Serviceable (electrical grounding issue)

Ford F-250 PT-4 Serviceable

Freightliner M2 PT-5 Serviceable

Hamm Roller 3412: Serviceable

Diamond Mower Serviceable

John Deere HX-15 Mower Serviceable

**Graded Roads**

Spent a lot of time chasing washouts mile by mile to try and keep up with the heavy rains.

6/12/19 130th 3,4,5

6/12/19 180th 3,4,6

6/19/19 Started chasing washouts mile by mile again after a heavy rain.

6/24/19 160th 1,3,4,5,6

6/24/19 IND. 2,3,4,5,6

6/25/19 TW. 1,2,3,4

6/24/19 120th 5,6

6/27/19 140th 2