|  |  |
| --- | --- |
| **Monthly Overview** | **JULY, 2020** |
| * Installed New drive culvert on 120th -5
* Replaced crossroad culvert on 180th -3.
* Ripped brush on 180th -3 and hauled away
* Burned Brush pile
* Started replacing drive entrance culverts on 180th -3 and cutting ditches
* Repaired pump Brackets and plumbing on Water truck
 |

|  |
| --- |
| **Totals for the Month** |
| **Description** | **Amount** | **Metric** | **Description** | **Amount** | **Metric** |
| Materials hauled by Township | 887.91 | Ton Rock | Fuel Dispensed - Unleaded Gas | 31.68 | Gallons |
| Materials hauled by Contractors |  | Ton Rock | Fuel Dispensed - Red Diesel | 651.9 | Gallons |
| Cold Patch |  | Ton | Fuel Dispensed - Green Diesel | 271.6 | Gallons |
| Labor  | 590.90 | Hours |  |  |  |

|  |
| --- |
| **Equipment Status** |
| **Unit** | **Usable** | **Notes** | **Unit** | **Usable** | **Notes** |
| Cat 160M3 Grader | Yes |  | Sterling Dump Truck (PT-3) | Yes |  |
| Cat Backhoe | Yes |  | Ford F-250 (PT-4) | Yes |  |
| John Deere 4816 Mower | Yes | Instrument panel inop | Freightliner M2 (PT-5) | Yes |  |
| John Deere 135G Excavator | Yes |  | Hamm Roller 3412 | Yes |  |
| International DuraStar (PT-1) | Yes |  | Diamond Mower | Yes |  |
| International ProStar (PT-2) | Yes |  | John Deere HX-15 Mower | Yes |  |

|  |  |  |
| --- | --- | --- |
| **Graded Roads** | **Total Miles: 25** | **Total Neighborhoods: 2** |
| **Date** | **Road** | **Mile** | **Date** | **Road** | **Mile** |
| 07/14/202007/14/202007/14/202007/15/2020 07/15/202007/15/2020 07/15/202007/21/2020 07/21/202007/21/202007/21/202007/21/2020 07/23/2020 07/27/202007/27/202007/29/2020 07/29/2020  | 130th 1,3PC 2CL 1,2IND 4175th 5TW 1,2180th 6170th 3,4180th 3,4160th 3,4140th 3,4130th 3160th  1PC 5,6N ION ML 4,5,6PC 6 |  |