|  |  |
| --- | --- |
| **Monthly Overview** | **SEPTEMBER 2020** |
| * Replaced culverts, cut ditches, and rebuilt road on 180th -3
* Cut, removed and hauled away trees and brush on 120-5, Indianola-5, 140-3, Prairie Creek-5
* Replaced some culverts on Prairie Creek-6, Indianola-5
* Repaired BackHoe hydraulic line
* Repaired John Deere mower rear tires and brush guard
* Cold patched spots on chip seal and asphalt millings roads
* Mowed ditches on Indianola-3, Meadowlark-1,2,3,4,5,6, 140-1,2,3,4,5, Prairie Creek 2,3, 130-1,3,4,5, 141st, 143rd, 144th, CL-1,2,3, Carla, Quentin, Mockingbird, Blazing Meadows, Valley View, 123rd, 180-1,6, 160-3,4,5, Tawakoni-4,5,6, 155th, 157th,

170-2,3,4,5,6, Hillwood, Mulberry South, Indianola-4,5,6,, 173rd, 175th, Ponderosa |

|  |
| --- |
| **Totals for the Month** |
| **Description** | **Amount** | **Metric** | **Description** | **Amount** | **Metric** |
| Materials hauled by Township | 645.00 | Ton Rock | Fuel Dispensed - Unleaded Gas |  33.54 | Gallons |
| Materials hauled by Contractors |  | Ton Rock | Fuel Dispensed - Red Diesel | 545.70 | Gallons |
| Cold Patch |  1.50 | Tons | Fuel Dispensed - Green Diesel | 208.00 | Gallons |
| Labor  | 536.62 | Hours |  |  |  |

|  |
| --- |
| **Equipment Status** |
| **Unit** | **Usable** | **Notes** | **Unit** | **Usable** | **Notes** |
| Cat 160M3 Grader | Yes |  | Sterling Dump Truck (PT-3) | Yes |  |
| Cat Backhoe | Yes |  | Ford F-250 (PT-4) | Yes |  |
| John Deere 4816 Mower | Yes | Instrument panel inop | Freightliner M2 (PT-5) | Yes |  |
| John Deere 135G Excavator | Yes |  | Hamm Roller 3412 | Yes |  |
| International DuraStar (PT-1) | Yes |  | Diamond Mower | Yes |  |
| International ProStar (PT-2) | Yes |  | John Deere HX-15 Mower | Yes |  |

|  |  |  |
| --- | --- | --- |
| **Graded Roads** | **Total Miles: 13** | **Total Neighborhoods: 0** |
| **Date** | **Road** | **Mile** | **Date** | **Road** | **Mile** |
| 9/1/2020through9/30/2020 | IndianolaPrairie CreekCounty Line130th140th160th170th | 42,52,31,333,4,5,63 |  |  |  |