|  |  |
| --- | --- |
| **Monthly Overview** | **SEPTEMBER 2020** |
| * Replaced culverts, cut ditches, and rebuilt road on 180th -3 * Cut, removed and hauled away trees and brush on 120-5, Indianola-5, 140-3, Prairie Creek-5 * Replaced some culverts on Prairie Creek-6, Indianola-5 * Repaired BackHoe hydraulic line * Repaired John Deere mower rear tires and brush guard * Cold patched spots on chip seal and asphalt millings roads * Mowed ditches on Indianola-3, Meadowlark-1,2,3,4,5,6, 140-1,2,3,4,5, Prairie Creek 2,3, 130-1,3,4,5, 141st, 143rd, 144th, CL-1,2,3, Carla, Quentin, Mockingbird, Blazing Meadows, Valley View, 123rd, 180-1,6, 160-3,4,5, Tawakoni-4,5,6, 155th, 157th,   170-2,3,4,5,6, Hillwood, Mulberry South, Indianola-4,5,6,, 173rd, 175th, Ponderosa | |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Totals for the Month** | | | | | |
| **Description** | **Amount** | **Metric** | **Description** | **Amount** | **Metric** |
| Materials hauled by Township | 645.00 | Ton Rock | Fuel Dispensed - Unleaded Gas | 33.54 | Gallons |
| Materials hauled by Contractors |  | Ton Rock | Fuel Dispensed - Red Diesel | 545.70 | Gallons |
| Cold Patch | 1.50 | Tons | Fuel Dispensed - Green Diesel | 208.00 | Gallons |
| Labor | 536.62 | Hours |  |  |  |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Equipment Status** | | | | | |
| **Unit** | **Usable** | **Notes** | **Unit** | **Usable** | **Notes** |
| Cat 160M3 Grader | Yes |  | Sterling Dump Truck (PT-3) | Yes |  |
| Cat Backhoe | Yes |  | Ford F-250 (PT-4) | Yes |  |
| John Deere 4816 Mower | Yes | Instrument panel inop | Freightliner M2 (PT-5) | Yes |  |
| John Deere 135G Excavator | Yes |  | Hamm Roller 3412 | Yes |  |
| International DuraStar (PT-1) | Yes |  | Diamond Mower | Yes |  |
| International ProStar (PT-2) | Yes |  | John Deere HX-15 Mower | Yes |  |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Graded Roads** | | | **Total Miles: 13** | | **Total Neighborhoods: 0** | |
| **Date** | **Road** | **Mile** | **Date** | **Road** | | **Mile** |
| 9/1/2020  through  9/30/2020 | Indianola  Prairie Creek  County Line  130th  140th  160th  170th | 4  2,5  2,3  1,3  3  3,4,5,6  3 |  |  | |  |