|  |  |
| --- | --- |
| **Monthly Overview** | **NOVEMBER 2020** |
| * Installed Concrete blocks to create road salt storage area * Pulled trees on 130-4, graded back ditch * Installed two under road culverts at 180th and Indianola * Picked up sofas donated to the township in our ditches * Trash cleaned up at township yard and hauled to El Dorado landfill | |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Totals for the Month** | | | | | |
| **Description** | **Amount** | **Metric** | **Description** | **Amount** | **Metric** |
| Materials hauled by Township | 390.00 | Ton Rock | Fuel Dispensed - Unleaded Gas | 0.00 | Gallons |
| Materials hauled by Contractors |  | Ton Rock | Fuel Dispensed - Red Diesel | 303.40 | Gallons |
| Cold Patch |  | Ton | Fuel Dispensed – Green Diesel | 203.50 | Gallons |
| Labor | 221.18 | Hours |  |  |  |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Equipment Status** | | | | | |
| **Unit** | **Usable** | **Notes** | **Unit** | **Usable** | **Notes** |
| Cat 160M3 Grader | Yes |  | Sterling Dump Truck (PT-3) | Yes |  |
| Cat Backhoe | Yes |  | Ford F-250 (PT-4) | Yes |  |
| John Deere 4816 Mower | Yes | Instrument panel inop | Freightliner M2 (PT-5) | Yes |  |
| John Deere 135G Excavator | Yes |  | Hamm Roller 3412 | Yes |  |
| International DuraStar (PT-1) | Yes |  | Diamond Mower | Yes |  |
| International ProStar (PT-2) | Yes |  | John Deere HX-15 Mower | Yes |  |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Graded Roads** | | | **Total Miles: 22** | | **Total Neighborhoods: 0** | |
| **Date** | **Road** | **Mile** | **Date** | **Road** | | **Mile** |
| 11/1/2020  through  11/30/2020 | County Line Rd  Prairie Creek  Meadowlark  Indianola  Tawakoni  120th  130th  140th  160th  170th  180th | 3  5  5,6  5,6  4,5,6  5,6  3,4,5  1,3,4,5,6  1  4  4 |  |  | |  |