|  |  |
| --- | --- |
| **Monthly Overview** |  **July 19,2021-August 16,2021** |
| * **Hauled base to chip seal roads**
* **Fixed water truck valves**
* **Replaced pump with another older pump on water truck**
* **Replaced tires on pt-2 pt-1**
* **Picked up trash on several roads.**
* **Met with Butler County on chip seal roads**
* **Phone meeting with Fema**
* **Several limbs down throughout township pushed off to clear road**
* **Cleared trees at Indianola and 170th for stop sign visibility**
* **Installed culverts across prairie creek-6 and meadowlark-4**
* **Hauled topsoil to chipseal roads for shoulder material**
* **Burned tree pile**
* **Carport was installed will put sides later this fall.**
* **Picked up type 3 barricades and tack trailer**
* **Went to Missouri and picked up equipment trailer**

**Totals for the Month** |
| Materials hauled by Township | +/-10,733 | Ton Rock | Fuel Dispensed - Unleaded Gas |  | Gallons |
| Materials hauled by Contractors | +/- | Ton Rock | Fuel Dispensed - Red Diesel  | 1145 | Gallons |
| Dirt Hauled by Both  | 347 | loads | Fuel Dispensed - Green Diesel | 658 | Gallons |

|  |
| --- |
| **Equipment Status** |
| **Unit** | **Usable** | **Notes** | **Unit** | **Usable** | **Notes** |
| Cat 160M3 Grader | Yes |  | Sterling Dump Truck (PT-3) | Yes |  |
| Cat Backhoe | yes |  | Ford F-250 (PT-4) | Yes | vacuum pump |
| John Deere 4816 Mower | Yes | Instrument panel inop | Freightliner M2 (PT-5) | Yes  | Tank,brakeandturnlights  |
| John Deere 135G Excavator | Yes | thumb | Hamm Roller 3412 | Yes |  |
| International DuraStar (PT-1) | Yes | Turn signal ghost | Diamond Mower | Yes |  |
| International ProStar (PT-2) | yes | Air tank bracket broke again | John Doere HX-15 Mower | Yes |  |

Spot graded a few places and Remington addition,and countyline 2

Lack of moisture