|  |  |  |
| --- | --- | --- |
| **Monthly Overview** |  **November 15, 2021 – December 20th 2021** |  |
| * **Installed security Cameras at the shop (Michael Seeds Helped)**
* **Cleaned up shop and yard and, smoothed up around the yard and pond area.**
* **Been cleaning ditches and working that material back on the roads**
* **Burned the tree pile**
* **Graded several roads**
* **Picked up trash all over Township**
* **Patched small holes in chipseal roads with new patch seems to be holding really well.**
* **Got Trail cameras and gonna start trying to catch people illegally dumping and tearing up the roads,**
* **Took backhoe to foley for brake issue**
* **Fixed several culverts**
* **Installed culvert markers on several roads.**

**Next Months plan of work*** **Grade roads if moisture is received**
* **Clean ditches for drainage improvement**
* **Clear trees in right of ways**
* **Install a few road culverts**
* **Start prepping chipseal roads for this year**
* **Start repairing water truck, old trailer, new trailer, pt-1**

**Totals for the Month** |  |
|  |  |
| Materials hauled by Township | +/- | Ton Rock | Fuel Dispensed - Unleaded Gas |  | Gallons |  |
| Materials hauled by Contractors | +/- | Ton Rock | Fuel Dispensed - Red Diesel  | 368.3 | Gallons |  |
| Dirt Hauled by Both  |  | Loads | Fuel Dispensed - Green Diesel | 30 | Gallons |  |

|  |
| --- |
| **Equipment Status** |
| **Unit** | **Usable** | **Notes** | **Unit** | **Usable** | **Notes** |
| Cat 160M3 Grader | Yes | Ripper hydraulic issue | Sterling Dump Truck (PT-3) | Yes |  |
| Cat Backhoe | No | Brakes | Ford F-250 (PT-4) | Yes | vacuum pump |
| John Deere 4816 Mower | Yes | Instrument panel inop | Freightliner M2 (PT-5) | Yes  | Tank,brakeandturnlights  |
| John Deere 135G Excavator | Yes |  | Hamm Roller 3412 | Yes |  |
| International DuraStar (PT-1) | Yes | Turn signal ghost | Diamond Mower | Yes | Drive shaft |
| International ProStar (PT-2) | yes | Air tank bracket broke  | John Doere HX-15 Mower | Yes |  |