|  |  |  |
| --- | --- | --- |
| **Monthly Overview** | **May 16th, 2022 – June 20th, 2022** |  |
| * **Fixed a severe washout on 170th-6 Hauled dirt from Borrow pit on 180th-06**
* **Repaired washouts from heavy rains**
* **R & R ac compressor on pt-2**
* **R&R CB radio in pt2**
* **Replaced last 4 tires on belly dump**
* **R&R Brake pods on belly dump**
* **Graded Roads (See Below)**
* **Rocked several road**
* **Charged ac on roller**
* **Installed several culverts**
* **County hauled us several loads of dirt.**
* **Stripped topsoil off borrow pit on 180th-6**
* **Stripped Topsoil off borrow pit on Countyline-3**
* **Started hauling material to build up CL-3**

 **Next Months plan of work*** **Fix Water Truck**
* **Finish Repairs from rain damage**
* **Repair chip seal roads**
* **Continue building up chipseal roads**

**Totals for the Month** |  |
|  |  |
| Materials hauled by Township | +/- | Ton Rock | Fuel Dispensed - Unleaded Gas |  | Gallons |  |
| Materials hauled by Contractors | +/- | Ton Rock | Fuel Dispensed - Red Diesel  |  | Gallons |  |
| Dirt Hauled by Both  | 63 | Loads | Fuel Dispensed - Green Diesel |  | Gallons |  |

|  |
| --- |
| **Equipment Status** |
| **Unit** | **Usable** | **Notes** | **Unit** | **Usable** | **Notes** |
| Cat 160M3 Grader | Yes |  | Sterling Dump Truck (PT-3) | Yes |  |
| Cat Backhoe | Yes |  | Ford F-250 (PT-4) | Yes | vacuum pump |
| John Deere 4816 Mower | Yes | Instrument panel inop | Freightliner M2 (PT-5) | Yes  | Tank,brakeandturnlights  |
| John Deere 135G Excavator | Yes |  | Hamm Roller 3412 | Yes |  |
| International DuraStar (PT-1) | Yes | Turn signal ghost | Diamond Mower | Yes | Drive shaft |
| International ProStar (PT-2) | yes | Air tank bracket broke/air pod leaking  | John Doere HX-15 Mower | Yes |  |

**Graded Roads** – All roads were graded at least once