CALL TO ORDER AND PLEDGE OF ALLEGIANCE:	Monday, January 19, 2026 @ 6:30 PM

Alainna Janzen – Clerk, Emily Christner -- Treasurer and Steve Jones – Trustee were present at the meeting.

APPROVAL OF MINUTES:

| Motion was made and seconded to approve December 15 and December 29, 2025 meeting minutes. | VOTE 3:0 For |
| --- | --- |

CLERK’S REPORT:

Clerk Janzen gave an estimate of funds to be reimbursed as part of 4891 DR-KS, the flooding event in June 2025. Based on the roads currently identified as affected, Clerk Janzen estimated $20,000 for the project. She asked if additional roads should be included, and pointed out several roads that received multiple loads of rock from Southwest Butler Quarry within days of the flooding event. The Board recommended Clerk Janzen include those roads in the project, and cross reference with the Work Order spreadsheet to see where Township employees reclaimed road material from right of way using the excavator or grader.

TREASURER’S REPORT:

Treasurer Christner said she was working to clear outstanding checks to balance the ledger.

Financial Report –– Beginning Balance: $200,713.83 – Cleared Transactions: $41,593.48 – Ending Balance: $210,367.25.

TRUSTEE’S REPORT: Trustee Jones said that there are a number of culvert markers that have been damaged and must be replaced.

OVERSEER’S REPORT: See website.

BOARD DISCUSSION:

- Discuss roads to be chip sealed in 2026. Clerk Janzen read the letter from Butler County Public Works limiting townships to 3 non-adjacent roads, 3 double layered miles, or 6 single layer miles. Trustee Jones said to include Meadowlark mile 4 to the list, since it has been planned and prepped already. Clerk Janzen asked what existing chip-sealed roads should be maintained with a single layer. Due to Prairie Creek being used as a detour, Trustee Jones said to leave it off the list, and hope that Butler County would pay to have it redone. If they do not, Prairie Creek will be prioritized in 2027. Clerk Janzen asked what other existing chip sealed roads need maintenance, and Trustee Jones said none were due for another layer of chip seal. Clerk Janzen asked if 146th Street could be chip sealed, since residents have been asking for that and attending meetings for months. Treasurer Christner concurred and Trustee Jones agreed as long as it wouldn’t cost too much to prep it for chip seal.

- Discuss rebuilding road on Indianola between 150th and 160th. Trustee Jones wants this to be an ongoing project, building up the roads and improving drainage along that mile section. It will require removal of trees and moving and replacing fencing. Treasurer Christner added it to the Work Order spreadsheet.

- Discuss scheduling Daymon Bean for trimming trees in Township. Trustee Jones wants trees overhanging the roads to be trimmed. The branches will be hauled off by Township employees and taken to the green waste site. Some residents inquired about mulch, but that service will not be provided by Daymon Bean. Treasurer Christner recommended a website to sign up for free delivered mulch.

BOARD BUSINESS:

CITIZEN DISCUSSION:

- Cole Hurley said that Bruno Township used magnesium chloride on Indianola near 90th Street and it worked very well on minimizing dust. He also reported that his building plans for his homes and business have been approved, and that he will be required to build an interior roadway to be maintained by the Township. The board agreed to this. Mr. Hurley asked if there were any guidelines and requirements for the building of this roadway. Treasurer Christner said that the company he hires to build the road will survey and meet all requirements.

ADJOURNMENT: Meeting adjourned at 7:36 PM.